## Slide 1: Software Process Models cont
Review - Class 3
Software Process Models
  Boehm’s Spiral Model
  Incremental Development
  Unified Software Development Process
Standard for Developing Life Cycle Processes
CEN 4010 Class 4 – 09/09
Note: Use Case template posted on the web page.

## Slide 2: Waterfall Model (Royse 1970)
Requirements
Definition
System and
software design
Implementation
and unit testing
Integration and
system testing
Operation and
maintenance

## Slide 3: Waterfall Model cont
One or more documents are produced after each phase and “signed off”.
Points to note:
  “Water does not flow up” i.e., it is difficult to change artifact produced in the previous phase.
  This model should be used only when the requirements are well understood.
  Reflects engineering practice.
  Simple management model.

## Slide 4: V-Model (Jensen & Tonies 1979)
Requirements
Specification
System design
Detailed Design
Implementation
Unit Test
System and
integration test
Acceptance
test
Horizontal lines denote
The information flow
between activities at the
same abstraction level.

## Slide 5: V-Model cont
Similar to waterfall model but makes explicit the dependency between development and V&V activities.
The left half of the V represents development and the right half system validation.
Note the requirements specification includes systems reqs. analysis, s/w reqs. elicitation, and reqs. analysis.

## Slide 6: Evolutionary Model
Development
Specification
Validation
Concurrent
activities
Intermediate
Versions
Outline
Description
Initial
Version
Final
Version

## Slide 7: Evolutionary Model cont
Idea – develop initial implementation, expose it to user, and refine it until an adequate system is produced.
Two types:
  Exploratory
  Throw-away prototyping
Adv. – model used when problem is not clearly defined.
Disadv. – process not visible, systems are poorly constructed, may require special tools and techniques.

## Slide 8: Boehm’s Spiral Model (Boehm 1987)
Requirements
plan
Concept of
operation
Risk
analysis
Prototype
1
Prototype
2
Prototype
3
Risk
analysis
Risk
analysis
S/w
Reqs.
Reqs.
Validation
Development
Plan
Integration
Plan
Design
Validation
Acceptance
Test
Sys.
Product
Design
Integration &
Test
Unit Test
Code
Detailed
Design
Design objectives,
alternatives, & constraints
Plan next phase
Evaluate alternatives,
identify & resolve risks
Develop & verify
next level product
Not shown
in detail

## Slide 9: Boehm’s Spiral Model cont
Tries to accommodate infrequent change during development.
Each round of the spiral involves:
  Determine objectives
  Specify constraints
  Generate alternatives
  Identify risks
  Resolve risks
  Develop and verify next level product
  Plan

## Slide 10: Incremental Development (Mills et al. 1980)
Define outline
requirements
Assign requirements
to increments
Design system
architecture
Develop system
increment
Validate
increment
Integrate
increment
Validate
system
System incomplete
Final
system

## Slide 11: Incremental Development cont
S/w specification, design and implementation is broken down into a series of increments which are developed in turn.
Gives customers some opportunities to delay decisions on the detailed requirements of the system.
Services are identified and a priority allocated.
Each increment provides a subset of the system’s functionality.

## Slide 12: Incremental Development cont
Advantages:
  Customers do not have to wait for the entire system.
  Customers gain experience using early increments of the system.
  Lowers the risk of overall project failure.
  Most important system services receives the most testing.
Disadvantages:
  May be difficult to map meaningful functionality into small increments.

## Slide 13: Incremental Development cont
The incremental approach has evolved to ‘extreme programming’ (Beck 1988).
Extreme programming:
  Development & delivery of very small increments.
  Customer involvement in the process.
  Constant code improvement.
  Egoless programming – programs are regarded as group property!

## Slide 14: Unified Software Development Process (Booch, Jacobson and Rumbaugh, 1999)
Similar to Boehm’s spiral model.
A project consists of several cycles, each ends with the delivery of a product to the customer.
Each cycle consists of four phases:
  Inception
  Elaboration
  Construction
  Transition
Each phase consists of a number of iterations.
These phases differ wildly between
projects i.e., time and deliverables.

## Slide 15: Unified Software Development Process cont
Inception ends with commitment from the project sponsor to go ahead.
Elaboration ends with:
  basic architecture of the system in place,
  a plan for construction agreed,
  all significant risks identified,
  major risks understood enough not to be too worried.
Construction ends with a beta-release system
Transition is the process of introducing the system to it users.

## Slide 16: Unified Software Development Process cont
Note that the activities Requirements, Analysis, Design, Implementation, and Testing participate in each iteration of the Unified Process.
Activities have differing phase-specific needs e.g., during elaboration phase, the requirements and analysis activities are allocated most of the resources.

## Slide 17: Unified Software Development Process cont
Analysis model
Use case
model
Design model
Deployment model
Implementation
model
Test model
specified by
realized by
distributed by
verified by
implemented by
Process is use
case driven!
Requirements
captured as a
set of use cases.
All models are related
through traceability
dependencies.
System
Development

## Slide 18: Unified Software Development Process cont
Deployment model
  physical communication links between hardware items.
  relationships between physical machines and processes.
The models in the Unified Process are traceable i.e., a model element can be traced to at least one element in an associated model.
Transition between models are seamless i.e., can tell in a foreseeable way how to get from an element in one model to one/more elements in an associated model.

## Slide 19: IEEE 1074: Standard for Developing Life Cycle Processes
Describes the set of activities and processes that are mandatory for the development and maintenance of software.
Process is a set of activities that is performed towards a specific purpose.
Processes are grouped into higher abstractions called process groups.

## Slide 20
Process Group | Processes
Project Management | Project Initiation Project Management and Control Software Quality Management
Pre-development | Concept Exploration System Allocation
Development | Requirements Design Implementation
Table: Software processes in IEEE 1074

## Slide 21
Process Group | Processes
Post-development | Installation Operation and Support Maintenance Retirement
Integral Processes | Verification and Validation Software Configuration Management Document Development Training
Table: Software processes in IEEE 1074 cont
Note: Project manager customizes the activities defined in IEEE 1074
for a specific project.

## Slide 22: Project
Questions